# Initial Project Planning Template

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-7674 |
| Project Name | AI FAQ ASSISTANT API |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup & Auth | USN-1 | As a user, I can register for the app by entering email & password | 2 | High | Member-1 | 21 September 2026 | 22 September 2026 |
| Sprint-1 | Project Setup & Auth | USN-2 | As a user, I can log into the application by entering email & password (JWT Auth) | 1 | High | Member-2 | 21 September 2026 | 22 September 2026 |
| Sprint-2 | FAQ Management | USN-3 | As an admin, I can add / edit / delete FAQs in MongoDB via admin dashboard | 2 | High | Member-1, Member-2 | 23 September 2026 | 24 September 2026 |
| Sprint-2 | Chat Interface | USN-4 | As a user, I can see a ChatGPT-like chat UI to ask questions | 2 | High | Member-3 | 23 September 2026 | 24 September 2026 |
| Sprint-3 | AI Integration | USN-5 | As a user, when I ask a question, system sends query to Gemini API with FAQ context and returns intelligent answer | 1 | High | Member-4 | 25 September 2026 | 26 September 2026 |
| Sprint-3 | AI Integration | USN-6 | As a system, if question is not in FAQ, AI gives a polite fallback response | 2 | Medium | Member-4 | 25 September 2026 | 26 September 2026 |
| Sprint-4 | Deployment & Testing | USN-7 | As a user, I can access the deployed app via Vercel/Render link and test with Postman | 2 | High | All Member | 28 September 2026 | 30 September 2026 |
| Sprint-4 | Final Report | USN-8 | As a team, we can submit final documentation, video demo and GitHub repo | 1 | low | All Member | 28 September 2026 | 30 September 2026 |